## Slide 1
Unclear Deadlines
Not Enough Wiggle Room
Poor Tracking System
Inadequate Staffing

## Slide 2
Unclear Deadlines
Problem :
The deadline for a project may be perfectly distinct in your mind, but that does not mean you are communicating it clearly to other members of your team. Are you assigning work verbally, via email, during planning meetings, using a project brief or template, or perhaps through an online work management system? Perhaps a little bit of each? The more different methods you use for assigning work, the more likely it is that tasks and projects will slip through the cracks and deadlines will be misconstrued.

## Slide 3
Unclear Deadlines
Solution :
Assign every task and project in the same way, every time, preferably using a repeatable template or an online system, where the deadline is in a predictable, easy-to-spot location.

## Slide 4
Not Enough Wiggle Room
Problem :
There are several reasons that managers fail to include enough wiggle room, including:
Lack of visibility into team workload.
No historical data.
Optimism.

## Slide 5
Not Enough Wiggle Room
Solution :
Utilize technology to gain visibility into team bandwidth and historical data from past projects. Cloud-based project management software makes it easy to achieve both goals, although you can also see similar results via shared spreadsheets, as long as all team members are diligent about keeping them updated. Once you know what everyone's working on and how long a similar project took last time, you can be more realistic about future deadlines, building in a bit of a buffer for unexpected developments.

## Slide 6
Poor Tracking System
Problem :
How are you managing and tracking all of your work?
Does everyone on your team have his or her own personal system, ranging from the read/unread features of an email inbox to a clipboard containing a handwritten to-do list?
Does it take an in-person meeting to synch up about what is due when?
How are one-off projects or ad-hoc requests treated?

## Slide 7
Poor Tracking System
Solution :
Save time for everyone by centralizing and streamlining task management, so there's one process and protocol used by every member of the team. Look for a solution that enables each team member to: * manage their own tasks * easily delegate work to each other * collaborate within the tool * follow up on progress * provide real-time status updates.

## Slide 8
Inadequate Staffing
Problem :
If more than a few of your team members are struggling to meet project deadlines, the problem could be that you are understaffed. It does not matter how clear you are about deadlines, how much of a buffer you build into your process, or how well you track everything if you simply do not have enough warm bodies to handle all of the work in a standard workweek.

## Slide 9
Inadequate Staffing
Solution :
In the absence of serious performance issues with your team, you basically have two choices: either reassess the amount of work your team can manage (and say a justified "no" as needed), or hire more staff.