## Slide 1: What were the three concerns identified with the initial project management contractor’s approach ?

## Slide 2: There are 3 project concerns identified with initial project management contractor’s approach:
Time was short
Stakeholders did not feel engaged
Money

## Slide 3: Time was short:
Go live of phase 1 was set for 11th April; the project started on 16th December. Only 3 months away to the first live .

## Slide 4: Stakeholders did not feel engaged
Typical problem with old waterfall develop model, can only give feedback at the end of the circle

## Slide 5: Money
There was already noticeable “scope creep” and some prioritisation had to be brought into the project. And The budget was fixed.  high risk on financial realm.

## Slide 6: How could the use of DSDM overcome these problems?

## Slide 7: How could the use of DSDM overcome these problems?
DSDM allows for user testing all through the development process, thus allowing developers to get prompt feedback on the usability and suitability of the product. – Engaged Stakeholders –
DSDM’s focus on collaboration, facilitation and stakeholder engagement helped ensure that everyone worked together and any issues were dealt with quickly. – Engaged Stakeholders -

## Slide 8: How could the use of DSDM overcome these problems?
In DSDM, a Business Study is done at the beginning of the project, greatly decreasing the likelihood of late surprises in the financial realm. –budget -

## Slide 9: How could the use of DSDM overcome these problems?
DSDM’s emphasis on delivery to deadlines and prioritisation of requirements immediately helped the project team focus on the “must haves” for first deadline. The annual targets and quarterly reporting cycle built into the regulations provided obvious deadlines for the rest of the project and meant that the project could set everyone's resourcing expectations clearly in advance. Using DSDM’s techniques it became clear that this functionality was a ‘should have’ rather than ‘must have’ for delivery and so was re-scheduled for the following year – not enough time –
DSDM presented cultural difficulties for one of the key stakeholders, used to the traditional approach of working to a detailed upfront specification and Prince2 project bureaucracy– not enough time –