## Slide 1: Requirements Engineering and People tutorial
Case Study Slide

## Slide 2: What were the three concerns identified with the initial project management contractor’s approach ?
Answered by Nguyen Quang Vinh

## Slide 3: three concerns
Not Enough time.
Stakeholders did not feel engaged.
Fixed budget.

## Slide 4: How could the use of DSDM overcome these problems?
Answered by Nguyen Quang Vinh

## Slide 5: Time management
Divide project to small parts
Set deadline for each parts
Set prioritization for each parts
Work with each small deadline and prioritization in order

## Slide 6: engaged Stakeholders
Stakeholder’s Ideals and requirements will be asked and considered during the development cycle, so that the development did not stray from the track and keep stick to stakeholder likings.

## Slide 7: budget
Clarify the deadline of small parts will also identify the budget and make it easier to control

## Slide 8: What problems could affect the tight delivery time ?
Answered by Nguyen Quang Vinh

## Slide 9: 4 problems may affect the delivery time
Many kind of stakeholders
1 of the key stakeholder change
Working cultural is different
Too many requirements

## Slide 10: How to overcome these problems
Answered by Nguyen Quang Vinh

## Slide 11: Many kinds of stakeholders
focus on collaboration, facilitation and stakeholder engagement helped ensure that everyone worked together and any issues were dealt with quickly.

## Slide 12: Key Stakeholder change
An agile approach was essential to cope with changing requirements and personnel.

## Slide 13: Different in working cultural
Resistance to the ‘iterative’ and ‘appropriate level of rigour’ approach of DSDM for the project had to be overcome. Though necessary in order to deliver the project on time, DSDM presented cultural difficulties for one of the key stakeholders, used to the traditional approach of working to a detailed upfront specification and Prince2 project bureaucrac

## Slide 14: Too many requirements
Identify which requirement is a “should have” and what is “must have”
Re-schedule work base on those priorities

## Slide 15: People and the success of the project
Answered by Nguyen Quang Vinh

## Slide 16: People’s issues and the success of the project
For this project, particularly since there was initially a wariness between some of the stakeholder groups, a DSDM project facilitator was essential to bring people together and keep them working together to bring in the project on time and in budget.
Kubernetes’ project facilitator successfully created a distinctive project team culture, which proved extremely resilient even when it was challenged by external events or individual behaviour. Because of this, when problems emerged, the commitment of team members to the process meant that the problems were overcome. Even though the project’s formidable overall target of implementing “electronic evidence of reprocessing” and doing away entirely with paper could easily have been demoralising, in fact it proved highly motivational, such was the team spirit he was able to foster.

## Slide 17: END
Made by Nguyen Quang Vinh