## Slide 1
Not Enough time
Stakeholders did not feel engaged
Fixed budget

## Slide 2: Not Enough time
To build confidence, and start managing the business change issues in both public and private sector stakeholders, early and incremental delivery was needed. Go live of phase 1 was set for 11th April; the project started on 16th December

## Slide 3: Stakeholders did not feel engaged
As all stakeholders had contributed funding to the project and all could decide the success or failure of the project, they wanted to be part of developing the system

## Slide 4: Fixed budget
There was already noticeable “scope creep” and some prioritisation had to be brought into the project.

## Slide 5: How could the use of DSDM overcome these problems?
Failure to meet the purpose / solve the problem it was designed for - DSDM allows for user testing all through the development process, thus allowing developers to get prompt feedback on the usability and suitability of the product. – Engaged Stakeholders -
Cost outweighs benefits, or cost is too high altogether - In DSDM, a Business Study is done at the beginning of the project, greatly decreasing the likelihood of late surprises in the financial realm. – fixed budget -
Poor communication between involved parties - DSDM’s focus on collaboration, facilitation and stakeholder engagement helped ensure that everyone worked together and any issues were dealt with quickly. – Engaged Stakeholders -

## Slide 6: How could the use of DSDM overcome these problems?
DSDM’s emphasis on delivery to deadlines and prioritisation of requirements immediately helped the project team focus on the “must haves” for first deadline. The annual targets and quarterly reporting cycle built into the regulations provided obvious deadlines for the rest of the project and meant that the project could set everyone's resourcing expectations clearly in advance. Using DSDM’s techniques it became clear that this functionality was a ‘should have’ rather than ‘must have’ for delivery and so was re-scheduled for the following year – not enough time –
DSDM presented cultural difficulties for one of the key stakeholders, used to the traditional approach of working to a detailed upfront specification and Prince2 project bureaucracy– not enough time –